Modification history

|  |  |
| --- | --- |
| Release | Comments |
| Release 2 | This version released with AHC Agriculture, Horticulture, Conservation and Land Management Training Package Version 7.0. |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 1.0. |

| AHCLSC307 | Implement a retaining wall project |
| --- | --- |
| Application | This unit of competency describes the skills and knowledge required to install and construct a retaining wall, including preparing for work, marking out and constructing retaining wall, and checking and cleaning up site.  The unit applies to individuals who implement a retaining wall project under broad direction, and take responsibility for their own work and for the quality of the work of others.  State/territory licensing, legislative or certification requirements apply in some jurisdictions. Users are advised to check with the relevant regulatory authority. |
| Prerequisite Unit | Nil |
| Unit Sector | Landscape (LSC) |

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Prepare for retaining wall project | 1.1 Interpret plans and specifications  1.2 Identify potential hazards and risks, and implement safe working practices to manage risks  1.3 Identify equipment and material resource requirements according to the scope of the construction work  1.4 Select tools and equipment required to implement a retaining wall project and check for safe operation  1.5 Identify environmental impacts of the proposed works and implement appropriate controls if required  1.6 Select, fit, use and maintain personal protective equipment (PPE) applicable to the task  1.7 Organise delivery of materials to site according to workplace priorities |
| 2. Set out and prepare the site | 2.1 Erect site bunting and place safety signage  2.2 Determine, locate and mark out services from site plan  2.3 Mark out the position of the retaining wall  2.4 Establish survey benchmarks  2.5 Determine the location and depth of excavations from construction plans  2.6 Establish profiles to conform to the designated tolerances |
| 3. Construct retaining wall | 3.1 Assemble or install retaining wall components in accordance to plans and specifications  3.2 Install appropriate drainage in accordance with plans and specifications  3.3 Use tools and equipment safely and in accordance with workplace safe operating procedures and workplace health and safety requirements |
| 4. Check quality of work and clean-up site | 4.1 Inspect the quality of finished works to ensure the standard of the finished retaining wall is in accordance with design drawings and specifications  4.2 Clean up site, removed unused material and dispose of or recycle waste material from the site  4.3 Clean, maintain and store tools and equipment  4.4 Identify and report unserviceable tools and equipment according to workplace procedures |

| Foundation Skills  This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria. | |
| --- | --- |
| Skill | Description |
| Oral communication | * Use clear language and industry standard terminology to report tool and equipment unserviceability |
| Numeracy | * Calculate quantities of material, take measurements, interpret and use scale, interpret and calculate levels * Set out geometric shapes |

|  |  |  |  |
| --- | --- | --- | --- |
| Unit Mapping Information | | | |
| Code and title current version | Code and title previous version | Comments | Equivalence status |
| AHCLSC307 Implement a retaining wall project  Release 2 | AHCLSC307 Implement a retaining wall project  Release 1 | Minor changes to application  Minor changes to performance criteria  Foundation skills added  Assessment requirements updated | Equivalent |

|  |  |
| --- | --- |
| Links | Companion Volumes, including Implementation Guides, are available at VETNet: <https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72> |

| TITLE | Assessment requirements for AHCLSC307 Implement a retaining wall project |
| --- | --- |
| Performance Evidence | |
| An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.  There must be evidence that the individual has implemented a retaining wall project on at least one occasion and has:   * applied workplace health and safety requirements * selected, used and maintained tools and equipment required for implementing a retaining wall project * interpreted site plans and specifications * calculated material and resource requirements * established survey benchmarks * excavated to specified soil levels * used tools and equipment to construct retaining wall projects * checked quality of work and cleaned up site * reported unserviceable tools and equipment. | |

| Knowledge Evidence |
| --- |
| An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:   * workplace requirements applicable to health and safety in the workplace for implementing a retaining wall project, including appropriate use of personal protective equipment (PPE) * principles and practices of retaining walls, including: * environmental impacts of landscape works * landscape retaining wall materials and construction techniques * legislative requirements and codes of practice relevant to implementing a retaining wall project * local council permit requirements relevant to implementing a retaining wall project * materials, equipment and machinery that may be required for the project * methods and practices for maintaining and repairing retaining walls * set out techniques. |

| Assessment Conditions |
| --- |
| Assessment of the skills in this unit of competency must take place under the following conditions:   * physical conditions: * a workplace setting or an environment that accurately represent workplace conditions * resources, equipment and materials: * workplace procedures applicable to implementing a retaining wall project * materials, tools and equipment applicable to implementing a retaining wall project * PPE applicable to implementing a retaining wall project * specifications: * workplace requirements applicable to health and safety in the workplace for implementing a retaining wall project * site plans, design drawings and specifications applicable to implementing a retaining wall project * legislative requirements and codes of practice applicable to implementing a retaining wall project * local council permit requirements applicable to implementing a retaining wall project * timeframes: * according to job requirements.   Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards. |

|  |  |
| --- | --- |
| Links | Companion Volumes, including Implementation Guides, are available at VETNet: <https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72> |